Table of Contents

KOR Revit Toolset — Current-State Accounting & Rebuild Statement of Work	1

1. Executive summary	1

2. Part A — What we currently have	2

3. Part B — What we don’t need (the cut list)	4

4. Part C — What they NEED that they don’t have (drafter worksheet)	5

5. Part D — The rebuild: Statement of Work	5

6. Recommended next steps	7

# KOR Revit Toolset — Current-State Accounting & Rebuild Statement of Work

Prepared: 2026-07-13 · Ian Lalonde, Operations & IT For: Drafting team working session + management sign-off Purpose: A full accounting of the custom Revit tools KOR currently runs, what can be retired, a framework to capture what drafters actually need, and a Statement of Work to rebuild the toolset as a lean, maintainable, version-agnostic suite KOR owns.

## 1. Executive summary

KOR’s custom Revit tooling was written and maintained by one person, who has departed and removed the source code. We have preserved the compiled tools from every machine and recovered a portion of the real source. From that we’ve established the true shape of what we run:

- The tools ship as 195 DLL files, but those collapse to 78 distinct tools — the rest are duplicate copies built once per Revit year (e.g., “QuickInsert” exists in 21 near-identical versions).

- On a current drafter’s machine, only about 22 tools are actually loaded in Revit. The large majority of the 195 files are dead — abandoned or superseded builds nobody loads.

- Almost all of the tools are obfuscated — deliberately scrambled by the author so the code can’t be read back. We can run them; we largely can’t read or edit them.

- We hold clean, editable source for ~30 of them (7 recovered outright + ~23 that weren’t obfuscated), including the core framework every tool is built on.

The opportunity: rather than nurse 195 brittle, locked files that break every Revit release, we rebuild the tools that matter as one clean, modern codebase KOR fully owns — consolidated, version-resilient, source-controlled, and documented. This document accounts for what exists, proposes what to cut, gives the drafting team a structured way to say what they actually use and what’s missing, and lays out the rebuild as a phased SOW with a proof-of-concept first step.

No drafting disruption: every existing tool keeps running throughout. This is additive.

## 2. Part A — What we currently have

### 2.1 The headline numbers

| Measure | Count | Meaning |
| --- | --- | --- |
| DLL files deployed | 195 | The raw file count across machines |
| Distinct tools | 78 | Once per-Revit-year duplicates are collapsed |
| Actively loaded on a current machine | ~22 | What a drafter’s Revit actually loads today |
| Readable / editable source available | ~30 tools | 7 recovered + ~23 un-obfuscated (incl. the core library) |
| Obfuscated (locked, source not readable) | 169 DLLs | Run-only; deliberately scrambled with “Obfuscar” |

### 2.2 The currently-loaded toolset (Revit 2026, a live machine)

These are the ~22 tools a drafter’s Revit loads today — the real working set:

| Area | Tools loaded today |
| --- | --- |
| Ribbon / menus | X1–X4 custom ribbons + PowerTools ribbon (the toolbar the team sees) |
| Rebar / reinforcing | RebarMatcher, RebarInfoEditing, TagRebarAll (rebar tagging), RebarParameterEditor |
| Text / annotation | NewTextTools |
| Insert / pick | QuickInsert, QuickPick |
| Visibility / filter | VisibilityAMES, SuperFilter |
| View / sheet | ViewsLayout, ViewNamePerSheet, Element3DViewBox, CloseWindow |
| Detailing | DrawDetailLines |
| File / version | RevitFileVersion, RevitFileUpgrader |
| Utility | RevitTools, UnGroupAll (ProjectTools), ClimateDataEditing |

### 2.3 The full tool universe (78 distinct tools by category)

Everything that exists, grouped by function. Bold = confirmed in the active loaded set.

- Ribbon / UI: Ribbon, Ribbon_Conc, PowerToolsRibbon

- Rebar / reinforcing: RebarTools, RebarPlan, ReinfPowerTag, ReinfPowerExtent, ReinfVisibility, OutlineReinfVisibility, RebarParameterEditor, RebarMatcher, TagRebarAll

- Steel: SelectOSteel, SteelShape, Fasteners

- Text / annotation: NewTextTools, EditTexts, TextNoteTools, TextNoteAlignment, CADTextTools, ExplodeMultiLineTextNote, SuperTag, PowerTags, Numbers, TagModel

- Insert / pick: QuickInsert, QuickPick

- Visibility / filter: Visibility, VisibilityPS, SuperFilter, xxxFilters, OutlineVisibility

- View / sheet management: ViewsLayout, ViewSheetTools, ViewNamePerSheet, ViewNameUpdater, ViewRenumber, ViewFocusSync, OpenViews, Element3DViewBox, DuplicateView, CloseWindow, SectionNumberReplace, LegendTools, LegendCopy

- Element / naming: ElementRenamer, ElementRenumber, NamingTools, ColumnSymbolX, JBPElementID

- Dimensions / lines: OverrideDimensions, ChangeLines, DrawDetailLines

- Structural edits: StructuralColumnUpdater, ChangeBeamType, WallBeamTools, WallTools, UnGroupAll/ProjectTools

- Units: MetImp, ConvertIMP2MET, ConvertSystem2Met

- File / version: RevitFileVersion, RevitFileUpgrader

- General suites: PowerTools, RevitTools, NewTools, ToolsExtension, SuperSwitch, ReplaceDetailFamily, ClimateDataEditor, Video

- Core framework (not tools): ML, ML_Lib, RvtLib (the base library every tool inherits — recovered, readable)

- Retire on sight: SecuredUser (a private license/user gate — not needed)

### 2.4 Source status — what we can rebuild from what

| Bucket | Count | What it means for the rebuild |
| --- | --- | --- |
| Recovered real source | 7 tools | His actual code, buildable now (SteelShape, OpenViews, ConvertIMP2MET, BeamDisallowJoinInGroup, TypicalDetails, VRP_DeleteRef, + templates) |
| Clean-decompiled | ~23 tools incl. RvtLib core | Readable C#; usable as reference and starting point |
| Obfuscated (locked) | 169 DLLs | Source unreadable — rebuild from observed behavior + config data (the DLL is the spec) |

Key point: even for the locked tools, the running DLL tells us exactly what the tool does, and we hold their data files (rebar standards, city data, insert lists). We do not need the lost source to rebuild — the binaries are the specification.

## 3. Part B — What we don’t need (the cut list)

Retiring dead weight is most of the win. Proposed cuts, for confirmation in the meeting:

- All redundant year-variants. One “QuickInsert,” not 21; one “Ribbon,” not 11; one “Visibility,” not 8. The rebuild targets all Revit years from a single codebase — the per-year copies disappear entirely. (~195 files → one codebase.)

- Abandoned / never-loaded tools. Of 78 distinct tools, only ~22 are loaded today. The ~56 that no drafter’s Revit loads are candidates to drop unless the team flags one as “we still need that.”

- Tools superseded by native Revit. Some date to 2014–2018; Revit has since added equivalents (some view, naming, and text functions). We’ll check each against current Revit before rebuilding.

- Non-KOR / retire-on-sight: SecuredUser (a private license gate), any downloaded third-party trials, and duplicate “PowerTools/NewTools/ToolsExtension” suites that overlap.

- Third-party add-ins stay as-is (RevitLookup, Bluebeam, Xrev, Autodesk tools) — not ours to rebuild.

Net: a realistic rebuild target is ~20–40 tools, not 200.

## 4. Part C — What they NEED that they don’t have (drafter worksheet)

This is the part the meeting fills in. For each tool area below, we want three things from the team:

For every tool: (a) Use it daily / sometimes / never? (b) Works well / annoying / broken? (c) What would make it better?

Then, the gaps — the most valuable question: What do you do by hand, repeatedly, that a tool should do? Seed prompts:

- Rebar: placement, tagging, scheduling, bending schedules — what’s still manual?

- Sheets/views: set-up, renumbering, batch export — pain points?

- Annotation & dimensions: repetitive cleanup?

- Model QA: checks you run manually every submission?

- Concrete volumes / quantities: current process gaps?

- Anything you saw at another firm or in a paid add-on that you wish you had?

A one-page checklist version of this (tool list with tick-boxes + a “gaps” section) accompanies this document for the meeting.

## 5. Part D — The rebuild: Statement of Work

### 5.1 Objective

Replace the departed developer’s 195 brittle, obfuscated, per-year DLLs with one lean, modern, maintainable Revit add-in suite that KOR fully owns and controls, covering the tools the team actually uses, engineered so a new Revit release is a ~1-day update, not a rewrite.

### 5.2 Design principles (“intelligent and better”)

- Consolidate: one codebase, a handful of modules — not 200 files.

- Version-agnostic: a single project builds for all supported Revit years; API differences isolated so a new release doesn’t break the suite.

- Clean layered architecture:

  - Agnostic core — pure logic (geometry, units, tolerances, data): never changes when Revit does.

  - Revit-API shim — the only code that touches version-specific API; fix a Revit change here once.

  - Commands — each tool, thin, calling core + shim.

  - Data-driven ribbon — one menu definition.

- Owned & maintainable: KOR source control (Git), automated build per Revit year, no obfuscation, documented, tested — anyone competent can maintain it.

- Behavior-verified: each rebuilt tool is run side-by-side against the old DLL to confirm identical behavior before cutover.

### 5.3 Honest constraints

- Revit ≤2024 runs on .NET Framework 4.8; 2025+ on .NET 8 — an unavoidable two-runtime split, handled by multi-targeting from one codebase.

- “Version-agnostic” means low-effort to update, not never touched — the API will change; we make absorbing it cheap.

- This is a real engineering project (see effort), not a recovery script.

### 5.4 Phased plan

| Phase | Work | Outcome |
| --- | --- | --- |
| 0 — Scope | Drafter usage map (this meeting) → final tool list | A finite, agreed build list (~20–40 tools) |
| 1 — Proof of Concept | Stand up the clean architecture: agnostic core + Revit shim + one real tool, multi-targeted, building for all target Revit years, in KOR Git with automated build | Proof the model works end-to-end; a template every tool follows |
| 2 — Core & framework | Rebuild the core library (from the recovered RvtLib source) + the ribbon | The foundation all tools plug into |
| 3 — Tool migration | Rebuild tools in priority order: source-in-hand first (7 recovered + decompiled), then reimplement the locked ones from behavior + data | Tools ship in waves, verified against the old DLLs |
| 4 — Cutover & retire | Deploy the new suite alongside, migrate machine-by-machine, retire the 195 old DLLs | One clean suite in production, old sprawl gone |

### 5.5 Proof-of-Concept definition (the immediate, concrete first build)

Deliver a working skeleton that proves the whole approach before committing to the full port:

- The agnostic core + Revit-API shim layers, established.

- One real, useful tool rebuilt clean inside it (candidate: a well-understood one we have source for, e.g. a text/units or view tool).

- Multi-targeted so one build produces the add-in for your target Revit years (e.g., 2024 + 2025 + 2026).

- Committed to a KOR Git repository with an automated build.

- A short “how to add a tool” guide so the pattern is repeatable.

This PoC is small, low-risk, and gives management something concrete to green-light the full effort against.

### 5.6 Deliverables

- This accounting + the drafter worksheet (done).

- The agreed tool scope (from the meeting).

- The PoC skeleton + build (Phase 1).

- The rebuilt suite, in KOR Git, documented, with an automated per-Revit-year build (Phases 2–4).

- Preserved assets already secured in P:\Recovery (source, DLLs, families, templates, standards).

### 5.7 Resourcing & effort (honest)

- Needs a competent Revit / C# developer (in-house hire, contractor, or partner). This is the real decision — the tooling can’t maintain itself, which is exactly the position we’re in now.

- Rough scale: PoC ~1–2 weeks; core + first useful wave ~4–8 weeks; full ~20–40-tool suite a few months, scope-dependent. Firm numbers after the scope meeting.

- Interim: existing tools keep running; no urgency-driven risk.

### 5.8 Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Locked tools hard to reimplement exactly | Behavior + data files as spec; verify side-by-side; prioritize by actual usage |
| Rebuild under-scoped / scope creep | Usage map fixes the list; PoC-first proves effort before commitment |
| “It works today, why bother” | Every Revit release currently risks breaking 195 unmaintainable files with no author — this removes that standing risk |
| Losing the assets we recovered | Already backed up to P:\Recovery; source under Git going forward |

## 6. Recommended next steps

- Run the drafter meeting with the worksheet — lock the tool scope (keep / cut / need).

- Green-light the Proof of Concept (Phase 1) — small, concrete, de-risks the whole project.

- Decide the resource — who builds it (hire / contractor / partner).

- I proceed to build the PoC skeleton on the agreed scope for sign-off.

Everything referenced here — the recovered source, the compiled tools, families, templates, and standards — is preserved and organized under P:\Recovery.