Table of Contents

Revit Team Meeting — Synopsis & Action Points	1

1. Synopsis — what was discussed	2

2. Decisions made	3

3. Action points	4

4. Where it actually stands now (update since the meeting)	5

5. Wednesday follow-up meeting — proposed shape (~45 min, Teams, recorded)	6

# Revit Team Meeting — Synopsis & Action Points

Meeting: “Revit team meeting before MLi departs” · 13 July 2026, ~8:31 PM · 50 min · Teams + Boardroom Prepared: by Ian Lalonde (Ops/IT) · For: drafting team follow-up Recording + transcript: Desktop\Revit - Michael\

Attendees (best identification): Ian Lalonde (remote), Jim & John “JM” (principals), Lindsay, Rory Beirne, Simon Szarkiewicz (remote), Nelson Yu, Michael Mousa; others in the room (Chris, Kevin referenced). Michael Li did not attend.

## 1. Synopsis — what was discussed

Context. Michael Li is exiting early (personal/stress). He is effectively not working, and — critically — he took the source code for all his custom Revit plugins (copied to a thumb drive Tuesday night). He was secretive, held his work close, and had repeatedly removed IT/remote-access tools from his machine over the years.

Project handoff. Michael Li had almost no active workload. The one live item (a tilt-up with panel shop drawings) is largely done and already picked up. Nothing critical is mid-stream. → Pull his project list from Deltek to confirm nothing slips.

Department management going forward. Michael Li reluctantly “project-managed” but communicated poorly, leaving the team blind to each other’s workload. Decision: all drafters join the existing bi-weekly Monday workload / PM meeting (Teams, always-on) so everyone sees who’s working on what, who needs help, and how new jobs get distributed. Drafters may optionally run their own drafting-specific check-in on alternate weeks. Ian will demo the workload/PM tool so drafters can track their own projects (filter by their name).

The plugins problem (the core issue). The custom tools are compiled DLLs on every machine, but the source is gone. When a new Revit version lands (2027), the tools break — the drafters believe it’s mainly the shortcuts/customizations (families upgrade fine). Ian’s plan: reverse-engineer from a drafter’s compiled tools, then rebuild the toolset clean, centralized, and version-“agnostic” so future Revit releases don’t break it. The team confirmed a key point — they only use ~10% of the huge library; most isn’t needed. No panic on timing: Revit 2027 won’t hit production for ~6 months (architects are delaying; some staying on 25/26).

The opportunity. Strong appetite to rebuild the tools better and add new ones drafters ask for — in plain language. Explicit goal: break the silos and rebuild both the tools and how the team communicates.

## 2. Decisions made

- All drafters join the bi-weekly Monday workload meeting (Teams).

- Rebuild the toolset properly — clean, centralized, version-agnostic — not patch-and-duct-tape per Revit release.

- Follow-up demo meeting (Wednesday, ~2–3 PM, Teams): drafters screen-share their Revit workflow (recorded) so Ian can see exactly what the tools do.

- Install Revit 2027 on a test machine for upgrade testing — not on a production machine.

- Do not engage Solid CAD (the wood-frame group) — too costly for the value; hire a specialist only for a specific problem if one arises.

- Reach out to Michael Li to ask for the source and a smooth transition (John/JM to try).

## 3. Action points

| # | Action | Owner | When |
| --- | --- | --- | --- |
| 1 | Install Revit 2027 on a test machine for upgrade testing | Ian | Right after the meeting |
| 2 | Test 2027 on a duplicated (test) project, document upgrade issues, send Ian the list | Michael Mousa | This week |
| 3 | Send Ian point-form: what each Revit tool does for you (layman’s terms; email/Teams) | Each drafter (whoever knows best) | Before Wed |
| 4 | Schedule + run the Wednesday demo (~2–3 PM, Teams): each drafter screen-shares their workflow, recorded | Ian (invite) / drafters (demo) | Wed |
| 5 | Demo the workload/PM tool to drafters + provide a drafting-focused capacity view | Ian | Wed / ongoing |
| 6 | Demo the new KOR.RevitTools foundation (once tested/finished) | Ian | Wed / follow-up |
| 7 | All drafters join the bi-weekly Monday workload meeting | Ian (add them) / drafters | Next cycle |
| 8 | (Optional) drafters run their own drafting check-in on alternate weeks | Drafters | Ongoing |
| 9 | Contact Michael Li — request source on the thumb drive + smooth transition | John/JM (+ Jim) | ASAP |
| 10 | Pull Michael Li’s active project list from Deltek to confirm nothing dropped | Ian / PMs | This week |

## 4. Where it actually stands now (update since the meeting)

In the meeting Ian said he was “going off nothing.” That’s no longer true — significant progress has been made, which reframes Wednesday from “help me understand this” to “here’s what we’ve already recovered and built.”

- Source partially recovered. A portion of Michael Li’s real, un-obfuscated source was recovered from shadow copies, and every deployed tool (DLL) is preserved and organized — see P:\Recovery (source, DLLs, decompiled core, families, templates, standards).

- Full accounting done. The 195 tool files collapse to 78 distinct tools, of which only ~22 are actually loaded — confirming the drafters’ “we only need ~10%.” Cut list + rebuild SOW are written (docs\KOR-Revit-Toolset-Accounting-and-Rebuild-SOW). A one-page drafter worksheet is ready to hand out Wednesday.

- The rebuild has a working foundation — KOR.RevitTools. A clean, modern codebase that already builds for Revit 2024 / 2025 / 2026 from one project (version-agnostic, using the Revit API NuGet — no per-machine paths), with first-pass tools across the main areas (Rebar, Visibility, Text, Views, QuickInsert, Dimensions, Units, Structural, Elements). It needs testing + finishing, but it’s a real, demonstrable proof of the exact “make it agnostic and clean” vision described in the meeting — ideal to show Wednesday.

- Why the source is gone, confirmed. Michael Li deliberately obfuscated his DLLs (with a tool called Obfuscar) — that’s why they can’t simply be read back, and why the physical thumb drive is the only route to the remaining source.

Net: the toolset is inventoried, partially recovered, and a version-agnostic replacement foundation exists and builds. Wednesday is about (a) capturing exactly what drafters use, (b) capturing what they wish they had, and (c) showing them the workload tool and the new foundation.

## 5. Wednesday follow-up meeting — proposed shape (~45 min, Teams, recorded)

- Each drafter: ~5-min screen-share of their real workflow with the current plugins (what they click, what it does). Recorded.

- Gaps round: what do you do by hand, repeatedly, that a tool should do? (Use the one-page worksheet.)

- Ian demos: the workload/PM tool (so drafters can track their own jobs) + the new KOR.RevitTools foundation (the agnostic rebuild, already building for 24/25/26).

- Confirm the bi-weekly workload meeting cadence.