# LMFM Professional Engineers Prequalification — KOR Structural Execution Plan

BD action plan · KOR Structural · 24 Jun 2026 · INTERNAL · Source: FMP reply + Bonfire opportunity 101915 + LMFM RFPQ structure (verified)

## The big change: it’s OPEN NOW

FMP confirmed the 2026 RFPQ for Professional Engineers is “Open and Ongoing” — we do not wait for a fall window. Submissions are evaluated on a rolling basis (whenever enough accumulate, they go to the evaluation committee).

- Apply link (Euna/Bonfire): https://fraserhealth.bonfirehub.ca/opportunities/101915

- Close date: 30 Sept 2026 — but FMP warns this can be pulled forward when they prepare the next Annual Refresh. Document takers are notified of an early close, but do not rely on it — submit early.

- This is the VCH list (LMFM acts on behalf of FHA, PHC, PHSA & VCH — confirmed on the RFPQ masthead). One application; covers VCH.

## Three rules FMP stated explicitly

- One submission per discipline. KOR applies for Structural only → one submission. (Any additional discipline = its own separate submission.)

- References must be discipline-specific. Each submission is supported by project references specific to that discipline (Structural).

- Allocate fees on multi-discipline projects. Where KOR was one of several engineering disciplines on a project, state KOR’s structural fee portion (not the whole engineering fee) — that is what’s evaluated, and it’s what places the reference in a fee band.

## Phase 0 — Register + pull the authoritative requirements (DO TODAY, ~15 min)

- Go to https://fraserhealth.bonfirehub.ca/opportunities/101915

- Create / log into a Euna-Bonfire vendor account — use a durable KOR email (a BD/ops shared inbox is better than a personal one, so notifications don’t get lost).

- Register as a Document Taker on opportunity 101915. This (a) unlocks the documents and (b) puts KOR on the notify list for addenda / early close.

- Download the full RFPQ package: the RFPQ document + every appendix/form + the “Requested Information” list (the upload slots + any rated questionnaire). This package is the authoritative requirements list — reconcile Phase 2 below against it.

- Skim Bonfire help if needed: https://fraserhealth.bonfirehub.ca/portal/support

## Phase 1 — Decide scope & references BEFORE assembling (Ian + a principal, ~1 hr)

- Discipline: Structural — one submission. Confirmed.

- Which cells to claim (the roster is Acute vs Non-Acute × fee band: <$150K / $150K–1M / $1M–5M / >$5M):

  - Claim Non-Acute across every band KOR can back with a genuine reference.

  - Claim Acute only at bands where KOR has a true post-disaster / high-importance (IE=1.5) reference. Do not over-claim — references that don’t substantiate a cell get rated down. It’s fine to enter Non-Acute first and add Acute at the next refresh once a healthcare credit exists.

- Pick the reference projects (KOR’s strongest Structural work) and map each to: care-type (Acute/Non-Acute), KOR’s structural fee → fee band, role (SEoR), value, client, completion, reference contact.

## Phase 2 — Assemble the submission package (expected LMFM components — confirm vs the downloaded forms)

These are the standard LMFM RFPQ-for-engineers components. The downloaded package in Phase 0 is authoritative; treat this as the prep checklist.

- Completed RFPQ response forms / appendices (firm profile, signed submission form, addendum acknowledgement, declarations).

- EGBC standing — proof KOR is an EGBC-licensed firm / EGBC Accredited Employer (since Jul 2023), plus a list of KOR’s registered structural P.Eng. staff. (EGBC licensure is the qualifying gate.)

- Key-personnel resumes — principals + structural P.Eng leads; foreground seismic / high-importance / post-disaster experience and BCBC-2024 fluency.

- Structural project references — discipline-specific; expect a fixed number (commonly 3–5). Per reference: project name, owner/client, location, KOR’s role (SEoR), construction value + KOR’s allocated structural fee, completion date, reference contact (name/email/phone), and the care-type + fee band it supports.

- Insurance — Professional Liability (E&O) + Commercial General Liability; Certificate of Insurance or confirmation KOR can carry the required limits.

- WorkSafeBC clearance letter + any OHS/safety program statement.

- Business licence / corporate registration.

- Conflict-of-interest / declarations as required by the package.

- Rated questionnaire responses (experience, capacity, QA/QMS, references) if the package includes a scored questionnaire.

## Phase 3 — Submit early (target: within ~2 weeks, well before 30 Sept)

- Upload each required file to its correct Bonfire slot (one Structural submission). Bonfire rejects a submission with empty mandatory slots.

- Check file format / size limits Bonfire enforces per slot.

- Submit and capture the Bonfire confirmation (screenshot + email). Keep it on file.

- Because evaluation is ongoing and the close can move up, do not sit on a near-complete package — submit as soon as Phase 2 is clean.

## Phase 4 — After submission

- Watch the Bonfire inbox + the registered email for clarification requests — respond fast (rolling evaluation rewards responsiveness).

- On qualification, KOR appears on the next refreshed Pre-Qualified Professional Engineers list at the cells awarded — then KOR is invited to LMFM/VCH tenders + proposal calls in those cells.

## Watch-outs

- Submit early — “Open and Ongoing” + a movable close date means waiting is the main risk.

- Don’t over-claim cells — every Acute/band claim must be backed by a reference.

- Allocate structural fees on multi-discipline references — FMP flagged this explicitly.

- Warn your reference contacts they may be called by the evaluation committee.

- Use a shared/durable email for the Bonfire account so addendum / early-close notices aren’t missed.

## Contact

Facilities Management Procurement (FMP) — FMP@fraserhealth.ca (the shared LMFM desk acting for FHA / PHC / PHSA / VCH).

Companion docs: KOR-VCH-Prequalification-Briefing-2026-06-24 (why this matters) · KOR-VCH-Deep-Analysis-2026-06-23 (VCH pursuit strategy).