# RFPQ26-PE — Submission Status Tracker

KOR Structural · Health Authority Pre-Qualified Engineers (VCH / Fraser Health / PHSA) · Non-Acute Care

Status 2026-07-05 · Deadline 30 Sep 2026

Table of Contents

Already decided: submit Non-Acute only (skip Acute — no credible references) · replace the original 5 references (four were too old). How we submit: Bonfire opportunity 101915 → upload 2 PDFs (Application = Appendices A+C+D+E+F; Resumes) → Submit & Finalize. Key: ✅ done · ⚠️ confirm/decide · ⬜ to produce

# 1 · What’s still needed

### Decisions — principals / exec

- ⚠️ Approve the 5 replacement projects (Section 3).

- ⚠️ Guru Nanak — will it be complete before 30 Sep 2026? (If not, it can’t be used.)

- ✅ US reference is permitted — confirmed against the RFP (no geographic restriction; evaluation is on strength/experience/value/personnel; RFPQ is CFTA + CETA-covered, which bar origin-based discrimination). Belmont Village is usable; principals need only bless the choice.

- ⚠️ Litigation answer (Bryson/BMZ) — principal/legal to confirm “No / No / No”.

- ⚠️ Contracting entity — which entity holds EGBC Permit 1000378 / signs?

### To produce / gather

- ⬜ Resumes: Markulin, DesRoches, Murtagh, Beirne.

- ⬜ A few project fields — some budgets, contract types, and 5 reference contacts (Section 3).

- ⬜ Complete + sign Appendix D (Relationship Disclosure) and Appendix E (Funding Disclosure).

Everything below in Section 2 is done.

# 2 · Done ✅

- Firm legal name: “KOR STRUCTURAL” — General Partnership, BC reg. FM0678571, Business # 867868663 (reg. 2016-01-15).

- EGBC firm permit: 1000378. Phone/address: (604) 685-9533 · #501–510 Burrard St, Vancouver V6C 3A8.

- Authorized signatory: John A. Markulin. Year established: 1998 (practice) / 2016 (entity).

- Named key personnel: Markulin, DesRoches, Murtagh, Beirne (each mapped to a reference).

- Acute vs Non-Acute: Non-Acute only (decided).

- Bank reference: Brittany Webber, brittany.webber@scotiabank.com.

- Professional Liability: Jeff McLellan, 604-678-5456, jmclellan@bflcanada.ca · limit $5M.

- Diversity narrative (Item 14): drafted and verified — KOR is an EGBC Accredited Employer (July 2023); OQM + Independent Engineering Check citable.

- Reference phone numbers: researched (Section 4).

# 3 · The 5 project references

Each shows what we HAVE and what we still NEED.

### 1. Guru Nanak / PICS Diversity Village — Surrey

125-bed long-term care · KOR fee $165K→$183K · Engineer: Markulin - ✅ Have: budget $123M · fee · description · Owner PICS (604) 596-7722 · Architect Ciccozzi (604) 687-4741 · GC Buttcon (905) 907-4242 - ⬜ Need: confirm complete by 30 Sep 2026 · contract type (likely CM) · Buttcon BC direct contact · Markulin resume

### 2. Belmont Village of La Jolla — San Diego

180-unit assisted living / memory care (17-storey) · KOR fee $226,500 · Engineer: DesRoches - ✅ Have: completed 2022 · fee · description · Architect JWDA (619) 233-6777 · GC Suffolk (619) 297-4156 - ⬜ Need: total budget · Owner/developer contact (Belmont Village/Greystar) · contract type · DesRoches resume (US reference confirmed allowed — see §1)

### 3. Dania Seniors Housing — Burnaby

155-unit seniors rental (Campus of Care) · KOR fee $66,300 · Engineer: Murtagh - ✅ Have: completed ~2025 · fee · description · Owner Dania Home Society (604) 299-1370 · GC VanMar (604) 882-0700 - ⬜ Need: total budget (~$17M+) · Architect contact · contract type · Murtagh resume

### 4. Weave Seniors Campus — Surrey

Seniors campus (mixed-use) · KOR fee $80,000 · Engineer: Markulin - ✅ Have: completed 2024 · fee · description · Owner Isle of Mann (604) 535-1628 · Markulin resume (shared with #1) - ⬜ Need: total budget · Architect + GC contacts · contract type

### 5. Harrison Healthcare TI — Vancouver

Health-clinic renovation · KOR fee $4,500 · Engineer: Beirne - ✅ Have: completed 2022 · fee · description · Architect/designer Cutler (604) 681-5050 - ⬜ Need: budget · Owner (Harrison Healthcare) + GC contacts · contract type · Beirne resume - Swap options if preferred: Kings Crossing Care Clinic ($4K, 2022, Beirne) · ENT Clinic ($1.5K, 2025) · Next Health/Prenuvo ($2K, 2026).

Notes: #1 & #2 are our only true recent care facilities; #3–#5 are seniors housing / a small clinic reno (all eligible, but lighter). Original 5 (Dr. Peter 2003, Sunrise, Mission 2014, Leo Wertman 2014) are retired — too old — kept only as firm history.

# 4 · Reference contacts (researched 2026-07-05)

| Project | Owner | Architect | General Contractor |
| --- | --- | --- | --- |
| Guru Nanak / PICS | PICS (604) 596-7722 | Ciccozzi (604) 687-4741 | Buttcon (905) 907-4242 |
| Belmont La Jolla | via DesRoches | JWDA (619) 233-6777 | Suffolk SD (619) 297-4156 |
| Dania Sr Housing | Dania Home Soc. (604) 299-1370 | confirm | VanMar (604) 882-0700 |
| Weave Sr Campus | Isle of Mann (604) 535-1628 | confirm | confirm |
| Harrison Healthcare | confirm | Cutler (604) 681-5050 | confirm |

Main office lines — PMs likely hold direct contacts; get those for PICS & Belmont.

# 5 · Assemble & submit — owners

- Ian: fill Appendices A/C/D/E, combine + submit on Bonfire 101915.

- Principals / Markulin: approve the 5, sign litigation answer, confirm entity/signatory.

- PMs (DesRoches, Murtagh, Beirne, Markulin): resumes + missing budgets, contract types, direct contacts, completion dates for their projects.

- Finance / Daler: confirm contracting entity + funding disclosure.

Full detail: KOR-RFPQ26-PE-Project-Reference-Dossier-2026-07-04.docx.